## Slide 1
5 |  |  |  |  | 
4 |  |  |  |  | 
3 |  |  |  |  | 
2 |  |  |  |  | 
1 |  |  |  |  | 
 | 1 | 2 | 3 | 4 | 5
Risk Assessment Diagram
Likelihood | 
Level | Definition Levels:
1 | Not Likely
2 | Low Likelihood
3 | Likely
4 | Highly Likely
5 | Near Certainty
Consequences |  |  | 
Level | Technical | Schedule | Cost
1 | Minimal or no impact | Minimal or no impact | Minimal or no impact
2 | Minor performance Shortfall, Same approach retained | Additional activities required; able to meet key dates? | Budget increase or unit production cost<1%
3 | Moderate performance shortfall, but workarounds available | Minor schedule slip; will miss need date | Budget increase or unit production cost increase <5%
4 | Unacceptable, but workarounds available | Program critical path affected | Budget increase or unit production cost increase <10%
5 | Unacceptable, no alternatives exist | Cannot achieve key program milestone | Budget increase or unit production cost increase >10%
Likelihood
Consequence